**ISSUE LOG**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project Title:** | e-Ticaret Web Sitesinin Geliştiril |  | **Date Prepared:** | 11 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **[Issue ID](#Issue_ID" \o "Enter a unique issue identifier.)** | **[Category](#Category" \o "Document the category of issue, such as stakeholder issue, technical issue, decision, etc.)** | **[Issue](#Issue" \o "Provide a detailed description of the issue.)** | **[Impact on Objectives](#Impact_on_Objectives" \o "Identify the project objectives that the issue impacts and the degree of impact.)** | **[Urgency](#Urgency" \o "Define the urgency as high, medium, or low.)** | **[Responsible Party](#Responsible_Party" \o "Identify the person who is assigned to resolve the issue.)** | **[Actions](#Actions" \o "Document the actions needed to address and resolve the issue.)** | **[Status](#Status" \o "Denote the status of the issue as open or closed.)** | **[Due Date](#Due_Date" \o "Document the date by when the issue needs to be resolved.)** | **[Comments](#Comments" \o "Document any clarifying comments about the issue, resolution, or other fields on the form.)** |
| 1 | Teknik | Uygulama için yeterli sunucu bulunmaması | Geliştirilen uygulamanın test edilmesi ve kullanıma alınması için gereklidir. | Acil | Satın Alma Birimi | Satın Alma Sürecinin Başlatılması | Devam Ediyor | 30.05.2021 | 100.000 Müşteri beklentimiz gereği gerekli kapasite artırımı yapılmalıdır. |
| 2 | İdari | Personel İhtiyacı | Grafik Tasarımcı eksikliği nedeniyle proje çalışmaları gecikebilir | Normal | İnsan Kaynakları | İşe Alım Sürecini Hızlandırmamız Gerek | Devam Ediyor | 30.01.2021 | Ena z 2 Grafik Tasarımcı ihtiyacımız bulunmaktadır. |
|  |  |  |  |  |  |  |  |  |  |