**ASSUMPTION AND CONSTRAINT LOG**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Title:** |  | **Date Prepared:** |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **[ID](#ID" \o "Identifier.)** | **[Category](#Category" \o "The category of the assumption.  )** | **[Assumption/Constraint](#Assumption_Constraint" \o "Those things that are considered true, real, or certain, but without proof or demonstration; or, a limitation or restriction that affects the execution of the project or process.)** | **[Responsible Party](#Responsible_Party" \o "The person who is tasked with following up on the assumption to validate it as true or not.)** | **[Due Date](#Due_Date" \o "The date by which the assumption needs to be validated.)** | **[Actions](#Actions" \o "Actions that need to be taken in order to validate assumptions.)** | **[Status](#Status" \o "The current status of the assumption, such as active, pending, or closed.)** | **[Comments](#Comments" \o "Any additional information regarding the assumption or constraint.)** |
| 1 | Teknik | Kargo Şirketlerinin Sistemine Entegre olarak verilen siparişle gönderinin eşleşeceği varsayılmaktadır. | Teknik Ekip  Kargo Şirketleri | 30.05.2021 | Entegrasyon Standartları ve Gereksinimleri Şirketlerle Paylaşılacak | Devam Ediyor | Geliştirme yapmadan önce Kargo şirktleriyle görüşerek var olan standarda göre Geliştirme yapılmalıdır. |
| 2 | İdari | e-Ticaret Sistemini yönetecek personelin istihdam edileceği varsayılmaktadır. | Yönetim | 30.08.2021 | İstihdam Sağlanmalıdır | Devam Ediyor |  |
| 3 | Teknik | Altyapımız ve güvenlik sebebiyle network yapımıza aynı anda en fazla 100.000 Kullanıcının bağlanma kısıtı vardır. Kapasite Artırımı gerekecektir. | Teknik Ekip | 30.09.2021 | Metro İnternet Altyapısına geçilmelidir. | Devam Ediyor |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |